PHASE 2 — REQUIREMENT ANALYSIS

Incident Lifecycle Automation in ServiceNow

Business, functional, non-functional and validation requirements

# 2.1 Purpose

The Requirement Analysis Phase translates the project idea into measurable business, functional, technical, security, and operational requirements. These requirements provide the baseline for design, development, and testing.

# 2.2 Business Objectives

Standardize the incident lifecycle from creation to closure.

Reduce manual effort in incident routing and repetitive processing.

Improve assignment accuracy and response time.

Improve visibility into SLA performance.

Provide clear ownership and accountability for incidents.

Improve communication between users and support teams.

Support consistent resolution and closure practices.

# 2.3 Functional Requirements

| ID | Requirement | Description |
| --- | --- | --- |
| FR-01 | Incident Creation | Authorized users/agents must be able to create incidents with required information. |
| FR-02 | Incident Categorization | Incidents must support category and subcategory classification. |
| FR-03 | Priority Management | Impact and urgency must support appropriate priority determination. |
| FR-04 | Assignment | Incidents must be routed to the appropriate assignment group and agent. |
| FR-05 | SLA Tracking | Applicable incidents must be monitored against configured SLA targets. |
| FR-06 | Notifications | Important incident events should generate appropriate notifications. |
| FR-07 | Lifecycle Control | Incidents must move through defined states such as New, In Progress, On Hold, Resolved, and Closed. |
| FR-08 | Related Records | Agents must be able to view related records such as child incidents and Task SLAs where configured. |
| FR-09 | Resolution | Agents must record resolution information before completing the resolution stage. |
| FR-10 | Closure | Incidents must satisfy configured closure conditions before final closure. |

# 2.4 Example Incident Data

| Field | Example |
| --- | --- |
| Short Description | Unable to connect to Corporate VPN |
| Caller | Selected ServiceNow user |
| Description | User receiving VPN authentication failure error. |
| Category | Network |
| Subcategory | VPN |
| Impact | Based on business effect |
| Urgency | Based on required response |
| Assignment Group | Appropriate network/support group |
| State | New / In Progress / Resolved / Closed |

# 2.5 Non-Functional Requirements

Security: access and modifications must follow ServiceNow roles and access controls.

Reliability: automation should execute consistently under defined conditions.

Performance: routine incident operations should be processed efficiently.

Maintainability: rules and flows should be documented and easy to update.

Auditability: incident updates and ownership changes should remain traceable.

Scalability: the design should support increasing incident volume.

# 2.6 Stakeholder Requirements

| Stakeholder | Key Requirement |
| --- | --- |
| End User | Simple incident reporting and clear status communication. |
| Service Desk | Fast assignment, complete incident context, and clear lifecycle states. |
| Support Engineer | Relevant incident information, work notes, knowledge support, and SLA visibility. |
| Incident Manager | Monitoring, escalation, SLA visibility, and reporting. |
| Administrator | Configurable and maintainable automation. |

# 2.7 Acceptance Criteria

A valid incident can be created and receives a unique incident number.

Required incident information is captured correctly.

Configured categorization and assignment behavior works as intended.

Priority is consistent with the configured impact/urgency logic.

Applicable SLA information is visible in the incident's related records.

Related child incidents can be created and verified from the parent incident.

Resolution information is captured before resolution.

The incident can be closed only when configured closure conditions are satisfied.